TECHNICAL SPECIFICATION

ME Oil & Gas Jobs

Mobile Application

Native iOS & Android Application

Ready for App Store & Play Store Publishing

Prepared by: KerjaAI

Date: March 6, 2026

Version: 2.0

TABLE OF CONTENTS

1.  Executive Summary

2.  Project Overview

3.  Technology Stack & Architecture

4.  UI/UX Design Specification

5.  Data Architecture & Backend

6.  Feature Specification

7.  App Store (iOS) Requirements & Compliance

8.  Play Store (Android) Requirements & Compliance

9.  Security & Privacy

10.  Performance Requirements

11.  Testing Strategy

12.  CI/CD & Deployment Pipeline

13.  Post-Launch Operations

14.  Cost Breakdown

15.  Project Timeline

16.  Risk Assessment

17.  Appendices

# 1. Executive Summary

This document provides a comprehensive technical specification for building the ME Oil & Gas Jobs mobile application as a fully native cross-platform app for iOS (App Store) and Android (Google Play Store). The app mirrors the existing web-based job board hosted at illeh69.github.io/KerjaAI-oil-gas-me/ and serves as a centralized platform for job seekers in the Middle East oil and gas industry.

App Name: ME Oil & Gas Jobs

Publisher: KerjaAI (Helly Purwanto)

Bundle ID (iOS): com.kerjaai.meoilgasjobs

Package Name (Android): com.kerjaai.meoilgasjobs

Target Platforms: iOS 15.0+ and Android 8.0 (API 26)+

Total Jobs: 3,200+ from 25 major companies across 8 countries

Framework: React Native with Expo (Managed Workflow)

Backend: Supabase (PostgreSQL + REST API + Auth)

# 2. Project Overview

## 2.1 Current State

The existing web application is a single-file HTML page with embedded JavaScript and CSS, hosted on GitHub Pages. It displays 3,200+ job listings from 25 oil and gas companies across 8 Middle Eastern countries. Job data is scraped from official career portals and stored as CSV files, which are compiled into the HTML file via a Python build script.

## 2.2 Target State

A native mobile application built with React Native (Expo) that replicates the web experience with enhanced mobile UX, push notifications for new jobs, offline browsing, bookmarks, and a Supabase-powered backend for real-time data synchronization. The app will be published on both the Apple App Store and Google Play Store.

## 2.3 Key Objectives

- Pixel-perfect recreation of the website design adapted for mobile native UI patterns

- Full compliance with Apple App Store Review Guidelines (v5.10+) and Google Play Developer Policy

- Automated CSV-to-database pipeline for weekly job data updates

- Sub-2-second cold start time on both platforms

- Offline-first architecture with local caching

- Push notifications for new job alerts based on user preferences

# 3. Technology Stack & Architecture

## 3.1 Core Framework

| Component | Technology | Rationale |
| --- | --- | --- |
| Framework | React Native 0.76+ (Expo SDK 52) | Cross-platform native code from single codebase; Expo simplifies build/deploy |
| Language | TypeScript 5.x | Type safety, better DX, catches errors at compile time |
| Navigation | React Navigation 7.x | Industry standard for RN; supports deep linking required by both stores |
| State Mgmt | Zustand + React Query | Lightweight state; React Query for server state caching/sync |
| Backend | Supabase (PostgreSQL) | Open-source Firebase alternative; auto-generated REST API; built-in Auth |
| Push Notif. | Expo Notifications + FCM/APNs | Unified API for both platforms; required for job alerts feature |
| Analytics | Expo Analytics + PostHog | Privacy-focused; compliant with GDPR and App Tracking Transparency |
| OTA Updates | Expo Updates (EAS) | Ship JS bundle updates without store re-submission |

## 3.2 Architecture Diagram

The application follows a clean three-tier architecture:

PRESENTATION LAYER (React Native)

- Screens: HomeScreen, JobDetailScreen, BookmarksScreen, FiltersScreen, SettingsScreen, AboutScreen

- Components: JobCard, SearchBar, FilterModal, StatsBar, Pagination, Header, BadgeChip

- Navigation: Bottom Tab Navigator (Home, Bookmarks, Settings) + Stack Navigator for drill-down

DATA LAYER (Supabase)

- PostgreSQL database with jobs, companies, countries, categories tables

- REST API auto-generated by Supabase (PostgREST)

- Row Level Security (RLS) policies for data protection

- Edge Functions for CSV ingestion pipeline

INGESTION LAYER (Python + GitHub Actions)

- Python scrapers run weekly via GitHub Actions cron

- CSV output uploaded to Supabase Storage, then parsed and upserted into database

- Push notification trigger on new job detection via Supabase webhook

## 3.3 Database Schema

Primary table: jobs

| Column | Type | Description |
| --- | --- | --- |
| id | UUID (PK) | Auto-generated unique identifier |
| country | VARCHAR(100) | Country name (e.g., UAE, Saudi Arabia, Qatar) |
| company | VARCHAR(200) | Company name (e.g., ADNOC, Saudi Aramco) |
| title | VARCHAR(500) | Job title |
| category | VARCHAR(300) | Job category (e.g., Engineering, Legal) |
| location | VARCHAR(200) | Specific location within country |
| date_posted | DATE | Date job was posted on career portal |
| link | TEXT | Direct URL to apply on company career portal |
| source_file | VARCHAR(100) | Source CSV filename for traceability |
| created_at | TIMESTAMPTZ | Record creation timestamp |
| updated_at | TIMESTAMPTZ | Last update timestamp |
| is_active | BOOLEAN | Soft delete flag; defaults to TRUE |

Supporting tables: companies (id, name, logo_url, website, country), categories (id, name, job_count), user_bookmarks (user_id, job_id, created_at), user_alert_preferences (user_id, companies[], countries[], categories[], enabled).

# 4. UI/UX Design Specification

## 4.1 Design System / Color Palette

All colors are derived directly from the existing website to ensure visual consistency.

| Token Name | Hex Code | Usage |
| --- | --- | --- |
| Primary Dark | #1A1A2E | Header background gradient start; primary text |
| Primary Navy | #16213E | Header gradient middle; navigation bar |
| Primary Blue | #0F3460 | Header gradient end; active pagination; card left border |
| Accent Orange | #E3713F | Apply button; stats numbers; CTA elements |
| Background | #F0F2F5 | Screen background color |
| Card White | #FFFFFF | Job card background; filter panel |
| Badge Blue | #E8F0FE / #1A73E8 | Company badge background / text |
| Badge Red | #FCE8E6 / #D93025 | Country badge background / text |
| Badge Green | #E6F4EA / #137333 | Category badge background / text |
| Text Primary | #1A1A2E | Job title text |
| Text Secondary | #666666 | Metadata text; date; location |

## 4.2 Typography

| Element | Font | Size (iOS / Android) | Weight |
| --- | --- | --- | --- |
| App Title (Header) | SF Pro Display / Roboto | 24pt / 24sp | Bold (700) |
| Stats Numbers | SF Pro Display / Roboto | 28pt / 28sp | Bold (700) |
| Section Header | SF Pro Text / Roboto | 18pt / 18sp | SemiBold (600) |
| Job Title | SF Pro Text / Roboto | 16pt / 16sp | SemiBold (600) |
| Body Text | SF Pro Text / Roboto | 14pt / 14sp | Regular (400) |
| Badge Text | SF Pro Text / Roboto | 12pt / 12sp | SemiBold (600) |
| Metadata | SF Pro Text / Roboto | 13pt / 13sp | Regular (400) |

## 4.3 Screen Layouts

Home Screen (Main Job Board)

- Gradient header (135deg, #1A1A2E to #16213E to #0F3460) with app title, subtitle, and 3 stats counters (Total Jobs, Companies, Countries) with orange accent numbers

- Sticky search bar with placeholder text and filter icon button

- Active filter chips row (horizontally scrollable) with X to remove each filter

- Results count (e.g., "Showing 1-25 of 3202 jobs")

- Scrollable job card list (FlatList with 25 items per page) with pull-to-refresh

- Pagination controls at bottom: Previous / page numbers / Next

Job Card Component

- White card with 4px left border in #0F3460; 10px border radius; subtle shadow

- Top row: Job title (left, bold) + "Apply" button (right, orange #E3713F, white text, 6px radius)

- Badge row: Company (blue badge), Country (red badge), Category (green badge)

- Metadata row: Location pin icon + location text, Calendar icon + date posted

- Bookmark heart icon (top-right corner) for save/unsave

Filter Modal (Bottom Sheet)

- Bottom sheet modal with drag handle; slides up from bottom

- Three filter sections: Company (25 options), Country (8 options), Category (52+ options)

- Each section is a searchable, scrollable list with checkboxes

- "Apply Filters" and "Reset All" buttons at bottom

# 5. Data Architecture & Backend

## 5.1 CSV Ingestion Pipeline

The weekly data flow from scraper to mobile app:

- GitHub Actions cron triggers Python scrapers every Monday at 06:00 UTC

- Each scraper generates a CSV file (Country, Company, Title, Category, Location, Date Posted, Link)

- CSV files are uploaded to Supabase Storage bucket (csv-uploads/)

- Supabase Edge Function parses CSV, deduplicates by (company + title + link), upserts into jobs table

- Stale jobs (not seen in latest scrape) are marked is_active = FALSE

- Push notification sent to users whose alert preferences match new jobs

## 5.2 API Endpoints (Auto-Generated by Supabase)

| Endpoint | Method | Description |
| --- | --- | --- |
| /rest/v1/jobs | GET | List jobs with filtering, pagination, full-text search |
| /rest/v1/jobs?id=eq.{id} | GET | Get single job detail |
| /rest/v1/companies | GET | List all companies with job counts |
| /rest/v1/categories | GET | List all categories with job counts |
| /rest/v1/user_bookmarks | GET/POST/DELETE | Manage user bookmarks |
| /rest/v1/user_alert_preferences | GET/PATCH | Manage notification preferences |
| /rest/v1/rpc/search_jobs | POST | Full-text search using PostgreSQL tsvector |

## 5.3 Caching Strategy

- React Query with staleTime: 5 minutes for job listings, 1 hour for companies/categories

- AsyncStorage for offline persistence of last-fetched job data

- Background refresh on app foreground (AppState listener)

# 6. Feature Specification

| Feature | Priority | Description |
| --- | --- | --- |
| Job Search | P0 | Full-text search across title, company, location, category with debounced input (300ms) |
| Multi-Filter | P0 | Filter by Company, Country, Category with multi-select; persists across sessions |
| Pagination | P0 | 25 jobs per page; infinite scroll option with FlatList onEndReached |
| Apply (External) | P0 | Opens job link in in-app browser (WebBrowser API); tracks click analytics |
| Bookmarks | P0 | Save/unsave jobs locally (AsyncStorage) and sync to Supabase if authenticated |
| Pull-to-Refresh | P0 | Refresh job data with pull gesture on FlatList |
| Offline Mode | P1 | Cache last-fetched data for offline browsing with "Last updated" indicator |
| Push Notifications | P1 | New job alerts based on user preferences (company, country, category filters) |
| Job Alerts Setup | P1 | Settings screen to configure which new jobs trigger push notifications |
| Share Job | P1 | Native share sheet with job title + apply link using React Native Share API |
| Dark Mode | P2 | System-preference-aware dark theme toggle |
| Sort Options | P2 | Sort by Date Posted, Company Name, or Job Title (ascending/descending) |
| Deep Linking | P2 | Open specific job from shared link or notification (expo-linking) |
| Onboarding | P2 | 3-screen intro carousel on first launch explaining app features |

# 7. App Store (iOS) Requirements & Compliance

Full compliance with Apple App Store Review Guidelines v5.10+ (2026).

## 7.1 Developer Account

| Item | Details |
| --- | --- |
| Account Type | Apple Developer Program (Individual or Organization) |
| Annual Fee | USD $99/year |
| Enrollment | developer.apple.com/programs/enroll (requires Apple ID; 24–48h approval) |
| D-U-N-S Number | Required for Organization accounts; free via Dun & Bradstreet |
| Tax / Banking | Must configure Agreements, Tax, and Banking in App Store Connect |

## 7.2 App Store Connect Configuration

| Field | Value / Requirement |
| --- | --- |
| App Name | ME Oil & Gas Jobs (max 30 characters) |
| Subtitle | Middle East Energy Careers (max 30 characters) |
| Bundle ID | com.kerjaai.meoilgasjobs |
| SKU | meoilgasjobs-2026 |
| Primary Category | Business |
| Secondary Category | Utilities |
| Age Rating | 4+ (no objectionable content) |
| Content Rights | Declare all content is original or licensed |
| Privacy Policy URL | Required — must be publicly accessible HTTPS URL |
| Support URL | Required — link to support page or email |
| Marketing URL | Optional but recommended |

## 7.3 Required App Assets

| Asset | Specification |
| --- | --- |
| App Icon | 1024x1024px PNG, no alpha/transparency, no rounded corners (Apple applies mask) |
| Screenshots (6.7") | 1290x2796px — iPhone 15 Pro Max (REQUIRED) |
| Screenshots (6.5") | 1284x2778px — iPhone 14 Plus (REQUIRED) |
| Screenshots (5.5") | 1242x2208px — iPhone 8 Plus (REQUIRED if supporting older devices) |
| iPad Screenshots | 2048x2732px (REQUIRED if app runs on iPad) |
| App Preview Video | Optional — 15–30 second video, H.264, up to 500MB |
| Screenshot Count | Minimum 2, maximum 10 per device size |

## 7.4 App Review Guidelines Compliance

Guideline 4.2 — Minimum Functionality

Apple requires apps to provide functionality beyond what a website offers. Our app exceeds this with: push notifications, offline mode, bookmarks, share functionality, and native performance. This is NOT a simple web wrapper — it is a fully native React Native application.

Guideline 5.1 — Privacy

- Privacy Policy: Publicly hosted, detailing data collection (analytics, bookmarks), usage, and third-party services

- App Privacy Nutrition Labels: Declare all data types collected in App Store Connect privacy section

- App Tracking Transparency (ATT): Implement ATT prompt if using IDFA; otherwise declare "does not track"

- Data Minimization: Only collect data necessary for app functionality

- GDPR/CCPA: Provide data export and deletion mechanisms in Settings

Guideline 2.1 — Performance

App must not crash, must handle errors gracefully, and must complete within Apple performance standards. Implement proper error boundaries and fallback UI.

Guideline 4.0 — Design

Follow Apple Human Interface Guidelines (HIG): use native iOS navigation patterns (UINavigationController equivalent), SF Symbols for icons, system fonts (SF Pro), safe area insets, and Dynamic Type support.

## 7.5 Build & Submission

| Step | Tool / Command |
| --- | --- |
| Build .ipa | eas build --platform ios --profile production |
| Upload to ASC | eas submit --platform ios (uses App Store Connect API key) |
| TestFlight Beta | Automatic after upload; invite up to 10,000 testers |
| Review Timeline | Typically 24–48 hours for initial review |
| Code Signing | Managed by EAS Build (automatic provisioning profiles + certificates) |

# 8. Play Store (Android) Requirements & Compliance

Full compliance with Google Play Developer Program Policy (2026).

## 8.1 Developer Account

| Item | Details |
| --- | --- |
| Account Type | Google Play Developer Console (Individual or Organization) |
| Registration Fee | USD $25 one-time |
| Enrollment | play.google.com/console/signup |
| Identity Verification | Required — government-issued ID + proof of address |
| Payment Profile | Must set up Google Payments merchant profile for paid apps/IAP |

## 8.2 Play Console Configuration

| Field | Value / Requirement |
| --- | --- |
| App Name | ME Oil & Gas Jobs (max 50 characters) |
| Short Description | Find 3200+ oil & gas jobs across the Middle East (max 80 characters) |
| Full Description | Up to 4000 characters; must not contain misleading claims |
| Package Name | com.kerjaai.meoilgasjobs (immutable after first publish) |
| App Category | Business |
| Content Rating | IARC rating questionnaire (expected: Everyone / PEGI 3) |
| Target Audience | Declare target age group (18+ for job seekers) |
| Privacy Policy URL | Required — must be valid HTTPS URL |
| Ads Declaration | Declare whether app contains ads (No) |
| Data Safety Section | Declare all data collection, sharing, and security practices |

## 8.3 Required App Assets

| Asset | Specification |
| --- | --- |
| App Icon | 512x512px PNG, 32-bit with alpha |
| Feature Graphic | 1024x500px PNG or JPG (displayed on Play Store listing) |
| Phone Screenshots | Min 2, max 8; 16:9 or 9:16 aspect ratio; min 320px, max 3840px per side |
| Tablet Screenshots | Required if app is tablet-compatible; 7" and 10" sizes |
| Promo Video | Optional — YouTube URL |

## 8.4 Google Play Policy Compliance

Data Safety Declaration

Complete the Data Safety form in Play Console declaring: data types collected (device identifiers, app interactions), purpose (analytics, app functionality), whether data is shared with third parties, and security practices (encryption in transit).

Target API Level

Google requires targetSdkVersion >= 34 (Android 14) for new apps as of August 2024. Expo SDK 52 targets API 34 by default. Must also set minSdkVersion = 26 (Android 8.0).

App Bundle Format

Google Play requires Android App Bundle (.aab) format for new apps. APK uploads are no longer accepted. EAS Build generates .aab by default.

Play App Signing

Enroll in Google Play App Signing (mandatory for new apps). Upload your upload keystore to Play Console; Google manages the app signing key.

## 8.5 Build & Submission

| Step | Tool / Command |
| --- | --- |
| Build .aab | eas build --platform android --profile production |
| Upload to Play Console | eas submit --platform android (uses Google Service Account key) |
| Internal Testing | Upload to Internal Testing track first; minimum 20 testers for 14 days (required for new accounts) |
| Review Timeline | Typically 1–7 days; may take longer for new developer accounts |
| Signing | Upload keystore managed by EAS; app signing key managed by Google |

# 9. Security & Privacy

## 9.1 Data Protection

- All API communication over HTTPS/TLS 1.3

- Supabase anon key stored in environment variables, never hardcoded in source

- Row Level Security (RLS) on all Supabase tables; users can only read/modify their own bookmarks and preferences

- No personal data stored beyond email (optional) and app preferences

- Certificate pinning for API endpoints in production builds

## 9.2 Authentication (Optional)

Authentication is optional — the app works fully without sign-in. If a user opts in (for cross-device bookmark sync and push notifications), Supabase Auth supports: email/password, Google Sign-In (OAuth), Apple Sign In (required by Apple if any third-party login is offered), and magic link (passwordless email).

## 9.3 Privacy Policy Requirements

- Must be hosted at a publicly accessible HTTPS URL

- Must disclose: what data is collected, how it is used, third-party services, data retention policy, user rights (access, deletion, portability), contact information

- Must comply with GDPR (for EU users), CCPA (for California users), and local privacy laws

- In-app accessible via Settings screen and during onboarding

# 10. Performance Requirements

| Metric | Target | Measurement |
| --- | --- | --- |
| Cold Start Time | < 2 seconds | Time from app icon tap to interactive home screen |
| Time to First Job | < 3 seconds | Time from launch to first job card visible (including API fetch) |
| Search Response | < 300ms | Time from keystroke to filtered results displayed |
| Scroll FPS | 60 FPS | Smooth scrolling through job list (FlatList optimization) |
| App Size (iOS) | < 30 MB | Compressed download size on App Store |
| App Size (Android) | < 25 MB | Compressed download size on Play Store |
| Memory Usage | < 150 MB | Peak memory during heavy list scrolling |
| Offline Load | < 1 second | Time to display cached data when offline |
| Battery Impact | < 5%/hour | Active usage power consumption |
| Crash Rate | < 0.5% | Crash-free sessions (target 99.5%+) |

## 10.1 Optimization Techniques

- FlatList with getItemLayout, windowSize=10, maxToRenderPerBatch=10 for virtualized job list

- React.memo on JobCard component to prevent unnecessary re-renders

- Hermes JS engine enabled (default in Expo SDK 52) for faster startup and lower memory

- Image optimization: WebP format for company logos; lazy loading

- Supabase query optimization: database indexes on (company, country, category, date_posted); PostgreSQL full-text search index on (title, company, location, category)

# 11. Testing Strategy

| Test Type | Tool | Coverage Target |
| --- | --- | --- |
| Unit Tests | Jest + React Native Testing Library | 80%+ of business logic and utility functions |
| Component Tests | React Native Testing Library | All screen components and reusable components |
| Integration Tests | Detox (iOS) / Maestro (Both) | Critical user flows: search, filter, apply, bookmark |
| API Tests | Supabase test suite + Postman | All REST endpoints and Edge Functions |
| Performance Tests | Flashlight (React Native) | Startup time, scroll performance, memory leaks |
| Accessibility | Axe / Manual VoiceOver + TalkBack | WCAG 2.1 AA compliance on all screens |
| Device Testing | BrowserStack / Physical devices | Top 10 iOS + Android devices by market share in ME region |

## 11.1 Device Matrix

Minimum tested devices before submission:

| Platform | Devices |
| --- | --- |
| iOS | iPhone 15 Pro Max, iPhone 14, iPhone SE (3rd gen), iPad Air (5th gen) |
| Android | Samsung Galaxy S24, Samsung Galaxy A54, Google Pixel 8, Xiaomi Redmi Note 13 |

# 12. CI/CD & Deployment Pipeline

## 12.1 Build Pipeline (EAS Build)

| Environment | Trigger | Actions |
| --- | --- | --- |
| Development | Push to develop branch | Lint + Type check + Unit tests + Dev build (internal distribution) |
| Staging | Push to staging branch | Full test suite + Preview build + Deploy to TestFlight / Internal Testing |
| Production | Tag release (v*.*.*) | Full test suite + Production build + Submit to App Store / Play Store |

## 12.2 OTA Updates (Expo Updates)

JavaScript-only changes (bug fixes, UI tweaks, data updates) can be pushed over-the-air without store review. This enables rapid iteration. Native code changes (new native modules, SDK upgrades) still require a full store submission.

## 12.3 Environment Configuration

| Variable | Dev | Staging | Production |
| --- | --- | --- | --- |
| SUPABASE_URL | dev.supabase.co | staging.supabase.co | prod.supabase.co |
| SUPABASE_ANON_KEY | dev-key-*** | staging-key-*** | prod-key-*** |
| EAS_CHANNEL | development | preview | production |
| SENTRY_DSN | dev DSN | staging DSN | production DSN |

# 13. Post-Launch Operations

## 13.1 Monitoring

- Sentry for crash reporting and error tracking (both platforms)

- PostHog for user analytics (screen views, search queries, filter usage, apply clicks)

- Supabase Dashboard for database health, API latency, and storage usage

- App Store Connect and Play Console dashboards for ratings, reviews, and download metrics

## 13.2 Weekly Update Workflow

- Monday 06:00 UTC: GitHub Actions triggers all scrapers

- Monday 07:00 UTC: CSV files uploaded to Supabase Storage

- Monday 07:05 UTC: Edge Function processes CSVs, updates database

- Monday 07:10 UTC: Push notifications sent for new jobs matching user preferences

- Mobile app automatically fetches latest data on next launch or background refresh

## 13.3 App Store Optimization (ASO)

- Keywords: oil gas jobs, middle east careers, petroleum jobs, ADNOC jobs, Aramco careers, Qatar energy, UAE jobs, KSA employment

- Localization: English (primary), Arabic (planned for v2.0)

- Review prompts: Use StoreReview API after 5th job application click

- Regular screenshot updates reflecting latest job counts

# 14. Cost Breakdown

## 14.1 Initial Setup Costs

| Item | Cost (USD) |
| --- | --- |
| Apple Developer Program (annual) | $99 |
| Google Play Developer (one-time) | $25 |
| Supabase Pro Plan (monthly) | $25/month |
| EAS Build (Production builds) | $0 (free tier: 30 builds/month) |
| Sentry (Error Tracking) | $0 (free tier: 5K events/month) |
| PostHog (Analytics) | $0 (free tier: 1M events/month) |
| Total Initial Investment | $149 + $25/month |

## 14.2 Annual Recurring Costs

| Item | Annual Cost (USD) |
| --- | --- |
| Apple Developer Program | $99/year |
| Supabase Pro Plan | $300/year ($25/month) |
| Domain + SSL (for privacy policy) | $15/year |
| Total Annual Recurring | $414/year |

# 15. Project Timeline

| Phase | Duration | Deliverables |
| --- | --- | --- |
| Phase 1: Setup & Foundation | Week 1–2 | Expo project init, Supabase setup, DB schema, CI/CD pipeline, design system |
| Phase 2: Core Features | Week 3–5 | Home screen, job cards, search, filters, pagination, job detail screen |
| Phase 3: Enhanced Features | Week 6–7 | Bookmarks, offline mode, push notifications, share, settings screen |
| Phase 4: Data Pipeline | Week 8 | CSV ingestion Edge Function, GitHub Actions automation, weekly update flow |
| Phase 5: Testing & QA | Week 9–10 | Unit/integration tests, device testing, performance optimization, accessibility |
| Phase 6: Store Submission | Week 11 | App Store assets, store listings, TestFlight/Internal Testing, submit for review |
| Phase 7: Launch & Monitor | Week 12 | Public release, monitoring setup, ASO, first week metrics review |

Total estimated timeline: 12 weeks (3 months) from kickoff to public launch.

# 16. Risk Assessment

| Risk | Severity | Mitigation |
| --- | --- | --- |
| Apple rejection (Guideline 4.2) | High | Ensure native features beyond web: push notifications, offline, bookmarks, share. Document unique value in review notes. |
| Scraper breakage (site changes) | Medium | Implement error alerting; multiple fallback selectors per scraper; manual CSV upload as backup |
| API rate limiting / downtime | Medium | Aggressive client-side caching; offline mode; Supabase 99.9% SLA on Pro plan |
| Google Play 14-day testing req. | Medium | Start internal testing track early in Phase 5; recruit 20+ testers promptly |
| Push notification deliverability | Low | Use Expo managed notifications; implement fallback email digest for critical alerts |
| Data accuracy (stale job links) | Medium | Weekly link validation job; mark stale links; show "posted X days ago" indicator |

# 17. Appendices

## Appendix A: Companies Included (25)

| Company | Country | Est. Jobs |
| --- | --- | --- |
| Saudi Aramco | Saudi Arabia | 220+ |
| SLB (Schlumberger) | Multiple | 820+ |
| Baker Hughes | Multiple | 740+ |
| Halliburton | Multiple | 510+ |
| QatarEnergy | Qatar | 290+ |
| Shell | Multiple | 180+ |
| Chevron | Multiple | 175+ |
| ADNOC | UAE | 57+ |
| Petrofac | Multiple | 55+ |
| Petronas | Malaysia/ME | 30+ |
| ConocoPhillips | Multiple | 31+ |
| QatarEnergy LNG | Qatar | 11+ |
| TotalEnergies | Multiple | 11+ |
| ENOC | UAE | 8+ |
| ExxonMobil | Multiple | 6+ |
| PDO | Oman | 6+ |
| KPC | Kuwait | 5+ |
| KNPC | Kuwait | 5+ |
| OQ Group | Oman | 5+ |
| BP | Multiple | 4+ |
| Bapco | Bahrain | 4+ |
| INOC | Iraq | 4+ |
| NIOC | Iran | 4+ |
| Dragon Oil | Iraq | 3+ |
| North Oil Company | Qatar | 2+ |

## Appendix B: CSV Data Schema

All CSV files follow a uniform schema with 7 columns:

| Column | Type | Example |
| --- | --- | --- |
| Country | String | UAE |
| Company | String | ADNOC |
| Title | String | Engineer, Inspection (Inspection Team) |
| Category | String | Projects, Engineering & Operations |
| Location | String | UAE |
| Date Posted | Date (YYYY-MM-DD) | 2026-03-04 |
| Link | URL | https://jobs.adnoc.ae/us/en/job/30500 |

## Appendix C: Countries Covered (8)

Saudi Arabia, UAE, Qatar, Oman, Kuwait, Bahrain, Iraq, Iran. Additional countries may be added as scrapers are developed for new company career portals.

## Appendix D: Store Submission Checklist

Apple App Store

- Apple Developer Program enrollment ($99/year)

- App icon 1024x1024px PNG (no alpha)

- Screenshots for all required device sizes (6.7", 6.5", 5.5", iPad)

- Privacy Policy URL (HTTPS, publicly accessible)

- Support URL

- App Privacy Nutrition Labels completed

- Age rating questionnaire completed

- App description, keywords, and subtitle written

- Content rights declaration

- Agreements, Tax, and Banking configured in App Store Connect

- TestFlight beta tested with minimum 5 external testers

- Apple Sign In implemented (if any third-party login is offered)

- App Tracking Transparency implemented (if using IDFA)

- Export Compliance declaration (uses HTTPS = Yes, exempt)

Google Play Store

- Google Play Developer registration ($25 one-time)

- Identity verification completed

- App icon 512x512px PNG

- Feature graphic 1024x500px

- Screenshots for phone and tablet

- Privacy Policy URL (HTTPS)

- Data Safety section completed

- Content rating (IARC) questionnaire completed

- Target audience and content declaration

- Ads declaration (No)

- App Bundle (.aab) format

- Google Play App Signing enrolled

- targetSdkVersion >= 34

- Internal Testing track with 20+ testers for 14 days (new accounts)

- Short description (80 chars) and full description (4000 chars) written

End of Technical Specification

ME Oil & Gas Jobs Mobile App v2.0 — KerjaAI — March 2026